Sprint 2 Group 4

Completed PBIs:

- PBI-02 — Design final PostgreSQL relational schema

As a developer, I want a properly designed PostgreSQL relational schema so that the system has a stable and normalized SQL data structure.

Completed by: Rana Ezzeddine
Estimation: 2 man-days

- PBI-03 — Configure PostgreSQL locally + write team setup guide

As a developer, I want PostgreSQL configured locally and documented so that all team members can run the backend consistently.

Completed by: Rana Ezzeddine
Estimation: 1 man-day

- PBI-05 — Remove MongoDB packages, schemas, and environment variables

As a developer, I want MongoDB fully removed from the project so that the system relies solely on PostgreSQL.

Completed by: Rana Ezzeddine
Estimation: 1 man-day

-PBI-06 — Migrate authentication system to PostgreSQL (JWT + hashing intact)

As a user, I want secure authentication using PostgreSQL-backed users so that my login works reliably after the database migration.

Completed by: Andy Sleiman
Estimation: 3 man-days

-PBI-07 — Refactor Profile module to SQL

As a user, I want my profile data stored and retrieved from PostgreSQL so that my information persists reliably.

Completed by: Reine Bahmad
Estimation: 2 man-days

-PBI-08 — Refactor Medications & Symptoms modules to SQL

As a patient, I want my medications and symptoms stored in SQL so that they are reliably saved and retrieved.

Completed by: Reine Bahmad
Estimation: 3 man-days

-PBI-09 — Implement role-based access middleware (RBAC)

As a system administrator, I want role-based access control enforced so that users only access permitted resources.

Completed by: Andy Sleiman
Estimation: 2 man-days

-PBI-10 — Create Doctor role schema and relationships

As a developer, I want a doctor role schema and doctor-patient relationship defined so that doctors can be assigned to patients.

Completed by: Mohammad Sleiman
Estimation: 1 man-day

-PBI-11 — Build endpoint: Doctor views assigned patients

As a doctor, I want to see my assigned patients so that I can manage their medical data.

Completed by: Mohammad Sleiman
Estimation: 2 man-days

-PBI-12 — Medical history aggregation endpoint

As a doctor, I want to view a patient’s aggregated medical history (symptoms + medications) so that I can understand their condition quickly.

Completed by: Mohammad Sleiman
Estimation: 2 man-days

-PBI-13 — Finish remaining UI (Profile / Medications / Symptoms)

As a user, I want complete and responsive UI flows for profile, medications, and symptoms so that I can interact with the system easily.

Completed by: Roua Nafeh
Estimation: 4 man-days

-PBI-14 — Implement Patient dashboard backend

As a patient, I want a functional dashboard connected to backend data so that I can see my medical summary.

Completed by: Reine Bahmad
Estimation: 2 man-days

-PBI-17 — Role-based dashboard navigation (Frontend)

As a user, I want to be redirected to the correct dashboard based on my role so that I land on the right page after login.

Completed by: Roua Nafeh
Estimation: 2 man-day

-PBI-18 — Database migration testing + integrity validation

As a developer, I want to validate migration integrity so that no data relationships are broken.

Completed by: Rana Ezzeddine
Estimation: 1 man-day

- PBI-19 — API testing (auth, profile, doctor routes)

As a developer, I want backend API routes tested so that authentication and doctor flows work reliably.

Completed by: Andy Sleiman
Estimation: 1 man-day

- PBI-20 — End-to-end system testing (frontend ↔ backend)

As developers, we want to make sure everything is connected and works properly

Completed by: All

Estimation: 2 man-days

Not Completed PBIs:

- PBI-04 — Integrate Prisma ORM and establish DB connection
Reason: ORM decision changed from Prisma to Sequelize.

- PBI-15 — Implement Doctor dashboard backend

Not Fully Completed
(Doctor endpoints exist, but full dashboard aggregation endpoint not finalized.)

- PBI-16 — Connect frontend to new SQL endpoints

Not Fully Completed
(Connection partially implemented but not fully tested end-to-end.)

New PBIs Added After Sprint Backlog Submission:

- PBI-21 — Integrate Sequelize ORM for Database

As a developer, I want backend API routes tested so that authentication and doctor flows work reliably.

Completed by: Reine Bahmad + Rana Ezzeddine
Estimation: 3 man-days

- PBI-22 — Authentication Hardening + /auth/me Validation

As a user, I want stable authentication behavior so that role validation is consistent.

Completed by: Andy Sleiman
Estimation: 1 man-day

- PBI-23 — Backend Test Coverage for Auth + Doctor Flows

As a developer, I want proper test coverage for auth and doctor flows so that regressions are prevented.

Completed by: Andy Sleiman
Estimation: 2 man-days

-PBI-24 — Add Medication End Date Support

As a patient, I want to specify an end date for my medication so that the system can accurately track when my treatment finishes.
Completed by: Reine Bahmad
Estimation: 0.5 man-day

Retrospective:

What Went Well:

- Successfully built a full-stack application using React, Express, and PostgreSQL

- Designed a professional, responsive UI with Tailwind CSS v4

- Migrated the database from MongoDB to PostgreSQL using Sequelize ORM

- Implemented and tested backend endpoints for doctor flow and medical history (end-to-end)

- Added and validated role-based access control (doctor vs. patient)

- Stabilized authentication and RBAC flows with proper token handling

- Completed database schema setup and migrations successfully

- Improved backend reliability through thorough testing and debugging

What Did Not Go Well:

- Learning curve in understanding Sequelize vs. raw SQL queries

- Early confusion about ORM choice (Prisma vs. Sequelize) affecting implementation direction

- Git workflow was not clearly established at project start

- Environment setup challenges (Docker, Postgres credentials, dotenv configuration mismatches)

- Schema/model/controller misalignment caused repeated test failures

- Role value inconsistencies led to incorrect authorization behavior

- Some endpoints initially returned inconsistent user role data

- Gaps in negative-case testing required additional rework

- Merge conflicts due to multiple contributors modifying backend, auth, and middleware files

- Token and environmental inconsistencies caused intermittent test failures

Action Items for Next Sprint:

- Start each PBI with a clear implementation plan before coding

- Establish a documented development workflow (Git strategy, PR rules, Completed byship)

- Agree early on one backend stack and define clear Completed byship responsibilities

- Define database schema, API contracts, and RBAC expectations upfront

- Standardize role constants in a single shared location to avoid mismatches

- Test migrations immediately after schema updates

- Implement proper error logging and improve automated test coverage (especially for authorization paths)

- Reduce merge conflicts by using smaller PRs, merging frequently, keeping changes additive, and clarifying Completed byship of auth/middleware files

- Require a minimal UI contract (expected JSON structure) before backend implementation for dashboard features

- Add a lightweight checklist for new protected endpoints (auth required, role check, negative tests, /auth/me compatibility)